# OpenShift Cluster Upgrade – Pre-Upgrade Checklist

This document provides a comprehensive checklist to validate the readiness of an OpenShift cluster before performing an upgrade. Each section must be reviewed and approved to minimize risks, avoid downtime, and ensure upgrade success.

## 1. Proactive Support Case Preparation

| No. | Check Item | Detailed Description | Command / Reference | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Proactive Case Created | Create a proactive Red Hat support case to notify support teams of the upcoming upgrade and receive guidance. | Red Hat Portal |  |  |
| 1.2 | Maintenance Window | Define and document the maintenance window including timezone and business approval. | Change Plan |  |  |
| 1.3 | Version Details | Confirm current and target OpenShift versions in 4.y.z format. | oc version |  |  |
| 1.4 | Contact Info | Provide primary and secondary contacts for incident escalation. | Support Case |  |  |
| 1.5 | Must-Gather | Collect latest diagnostic data for troubleshooting. | oc adm must-gather |  |  |
| 1.6 | RHODF Case | Open separate case if OpenShift Data Foundation is used. | Red Hat Support |  |  |
| 1.7 | Virtualization/MTV Case | Open separate case for OpenShift Virtualization/MTV. | Red Hat Support |  |  |
| 1.8 | Self-Managed Case | Open proactive case for self-managed clusters. | Red Hat Support |  |  |
| 1.9 | ROSA/OSD/ARO Case | Open platform-specific proactive case. | Cloud Provider Portal |  |  |
| 1.10 | ARO Resource Info | Collect Azure Resource ID and region details. | az aro show |  |  |
| 1.11 | Azure Health Check | Verify no active Azure Service Health alerts. | Azure Portal |  |  |

## 2. Operator Compatibility Check

| No. | Check Item | Detailed Description | Reference | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Operator Versions | Verify all operators support the target OpenShift version. | Operator Hub |  |  |
| 2.2 | RHODF Compatibility | Ensure ODF version is supported after upgrade. | ODF Docs |  |  |
| 2.3 | Virtualization Compatibility | Validate CNV/MTV operator compatibility. | Red Hat Docs |  |  |
| 2.4 | Lifecycle Support | Confirm operators are within supported lifecycle. | RH Lifecycle |  |  |

## 3. Upgrade Path Validation

| No. | Check Item | Detailed Description | Tool / Reference | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Update Path | Validate supported upgrade path between versions. | Update Path Tool |  |  |
| 3.2 | Version Blocks | Ensure no upgrade blocks exist. | Tool Output |  |  |
| 3.3 | Revalidation | Recheck upgrade path before execution. | Update Path Tool |  |  |

## 4. API Deprecation & Removal Check

| No. | Check Item | Detailed Description | Reference | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Removed APIs | Check for deprecated or removed Kubernetes/OpenShift APIs. | API Docs |  |  |
| 4.2 | Custom Apps | Ensure applications are updated to supported APIs. | App Teams |  |  |

## 5. Version-Specific Requirements

| Target Version | Check Item | Detailed Description | Reference | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 4.13/4.14 | vSphere CSI | Validate CSI storage migration readiness. | CSI Docs |  |  |
| 4.14 | HAProxy Headers | Check for duplicated headers in routes. | RH KB |  |  |
| 4.15 | SA Tokens | Verify ServiceAccount token handling. | RH Docs |  |  |
| 4.15 | IPsec | Check IPsec configuration and known issues. | oc get network |  |  |
| 4.17 | SDN Migration | Ensure SDN to OVN migration is separate from upgrade. | RH Docs |  |  |
| 4.17 | LDAP TLS | Confirm LDAP supports TLS 1.3/ECDHE. | LDAP Config |  |  |
| 4.19 | Control Plane Label | Ensure control-plane labels exist. | oc get nodes |  |  |
| 4.19 | cgroup v2 | Verify cluster uses cgroup v2 only. | Node Config |  |  |
| 4.20 | Marketplace | Review deprecated marketplace components. | RH Docs |  |  |
| 4.20 | Prometheus Label | Confirm cluster not used as external label. | Prometheus Config |  |  |

## 6. Cluster Object Health

| No. | Check Item | Detailed Description | Command | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Node Status | Verify all nodes are Ready and schedulable. | oc get nodes |  |  |
| 6.2 | Operators | Ensure all cluster operators are Available. | oc get co |  |  |
| 6.3 | Storage Health | Check PV/PVC status and mounting. | oc get pv,pvc -A |  |  |

## 7. MachineConfigPool Validation

| No. | Check Item | Detailed Description | Command | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 7.1 | MCP Association | Ensure every node belongs to an MCP. | oc get mcp |  |  |
| 7.2 | Pause Flag | Verify MCP is not paused. | oc get mcp -o yaml |  |  |
| 7.3 | MCP Health | Confirm all machines are updated. | oc get mcp |  |  |
| 7.4 | Degraded MCP | Check MCP is not degraded. | oc get mcp |  |  |

## 8. Node Resource Allocation

| No. | Check Item | Detailed Description | Command | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 8.1 | Node Pressure | Check for memory, disk, and PID pressure. | oc describe node |  |  |
| 8.2 | CPU/Memory | Ensure adequate capacity for workloads. | oc describe node |  |  |
| 8.3 | Overcommitment | Review resource limits and requests. | oc describe node |  |  |
| 8.4 | Batch Review | Review allocation across all nodes. | Script |  |  |

## 9. Pod Health & Logs

| No. | Check Item | Detailed Description | Command | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 9.1 | Pod Status | Ensure all pods are running or completed. | oc get pods -A |  |  |
| 9.2 | Namespace Review | Check pod distribution per namespace. | oc adm top pods |  |  |
| 9.3 | Node Placement | Review pod scheduling across nodes. | grep <node> |  |  |
| 9.4 | Pod Logs | Review logs for errors or crashes. | oc logs |  |  |

## 10. Platform & Infrastructure Health

| No. | Check Item | Detailed Description | Command | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 10.1 | etcd Health | Verify etcd cluster stability. | oc exec etcd |  |  |
| 10.2 | Network Health | Review network observability metrics. | Network Observability |  |  |
| 10.3 | CSR | Ensure no pending CSRs. | oc get csr |  |  |
| 10.4 | PDB | Verify Pod Disruption Budgets allow draining. | oc get pdb -A |  |  |
| 10.5 | Alerts | Confirm no critical alerts are firing. | Web Console |  |  |
| 10.6 | Events | Review cluster warning events. | oc get events |  |  |

## 11. Third-Party Compatibility

| No. | Check Item | Detailed Description | Reference | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 11.1 | Vendor Validation | Confirm vendor support for target version. | Vendor Docs |  |  |
| 11.2 | TwistLock | Validate TwistLock compatibility. | Matrix |  |  |
| 11.3 | Dynatrace | Validate Dynatrace compatibility. | Matrix |  |  |

## 12. Release Notes Review

| No. | Check Item | Detailed Description | Reference | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| 12.1 | Release Notes | Review OpenShift release notes. | RH Docs |  |  |
| 12.2 | Impact Analysis | Assess business and technical impacts. | Internal Review |  |  |

Final Readiness Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Platform Lead |  |  |  |
| Operations Manager |  |  |  |
| Change Manager |  |  |  |
| Customer / Business Owner |  |  |  |